# New Outbound — Jira Ticket Cross-Reference

Component: New Outbound (CreateNew) in the LeftNav, AgentWorkspaceAdvancedPage.tsx (agent-next-gen-v3), with handleQuickDial / handleDialpadSubmit. Based on a partial read: the shared dial pad and CreateNew components in lyra-ui were not readable, so those items are marked Unverified. The ticket has no separate Acceptance Criteria, so that section is omitted.

# Requirements

| # | Requirement / Criterion | Status | Notes |
| --- | --- | --- | --- |
| 1 | Agent can initiate a New Outbound contact using Voice, SMS, WhatsApp and Email | ✗ Gap | New Outbound button exists (CreateNew title="New Outbound"), but in AgentWorkspaceAdvancedPage.tsx its groups are filtered to the dial pad only (groups.filter(g => g.id === "dialpad"), skipGroupPicker: true). Comments state this Phase 1 deployment is voice-only (SHOW_ADD_CHANNEL_HEADER_BUTTONS = false). Non-voice outbound threads exist in the data model (isNewOutboundThread), so the capability is not built here rather than missing everywhere. |
| 1.1 | Voice / SMS / WhatsApp: type the customer phone number, then select the channel | ⚠ Partial | Dial pad accepts a number (onQuickDial / handleDialpadSubmit) and starts a call. No SMS or WhatsApp channel choice found in this page. |
| 1.2 | Email: type the customer email address | ? Unverified | No email-address entry seen in the dial-pad-only New Outbound. Not confirmed in the shared CreateNew component. |
| 2.1 | International numbers: choose a country code from the Dial Pad menu | ? Unverified | Country-code selection would live in the shared dial pad component, which was not read. |
| 2.2 | Agent must select a Skill for the outbound call or message | ⚠ Partial | Dial pad has a "Select outbound skill" field and handleQuickDial receives skillId. If the id does not resolve it silently falls back to the first configured skill, so selection is not enforced as required. Whether the UI blocks dialing without a choice was not confirmed. |
| 2.3 | Once the call connects / message is sent, contact appears as an active assignment | ⚠ Partial | Voice: handleQuickDial creates a new assignment card (address as addressLabel, skill label as preview) in the LeftNav. It appears when dialing starts rather than strictly once the call connects. Digital sends were not verified. |

# Summary

Voice outbound from the dial pad works end to end in this prototype: the agent types a number, chooses a skill, and the contact shows up as an active assignment in the left nav. The main gap is channel coverage. This page limits New Outbound to the dial pad and treats Phase 1 as voice-only, so SMS, WhatsApp and Email initiation from the ticket are not offered here.

Two further points: the skill is not strictly required (an unresolved skill falls back to the first configured one), and country-code selection for international numbers and email-address entry could not be confirmed because they live in shared components.

Recommended next step: confirm with design / PM whether SMS, WhatsApp and Email are in scope for this prototype, then read the shared `CreateNew` and dial pad components to close the two Unverified items.

# Gaps & Partials at a Glance

| # | Requirement / Criterion | Status | Notes |
| --- | --- | --- | --- |
| Req 1 | Agent can initiate a New Outbound contact using Voice, SMS, WhatsApp and Email | ✗ Gap | Add SMS, WhatsApp and Email to New Outbound in this page, or confirm they are out of scope for the voice-only Phase 1. |
| Req 1.1 | Voice / SMS / WhatsApp: type the customer phone number, then select the channel | ⚠ Partial | Add SMS / WhatsApp channel selection after entering a phone number (Voice already works). |
| Req 1.2 | Email: type the customer email address | ? Unverified | Add email-address entry, or confirm the shared CreateNew component supports it. |
| Req 2.1 | International numbers: choose a country code from the Dial Pad menu | ? Unverified | Confirm the Dial Pad country-code selector for international numbers. |
| Req 2.2 | Agent must select a Skill for the outbound call or message | ⚠ Partial | Require an explicit skill selection (no silent fallback to the first skill) and confirm dialing is blocked without one. |
| Req 2.3 | Once the call connects / message is sent, contact appears as an active assignment | ⚠ Partial | Confirm the assignment appears on connect / send, and verify digital sends. |